# SCHEDULE

| Clause |  |
| --- | --- |
| 1.1 | Employer’s Representative |  |
|  | Time for Completion |  | days, starting on the day this Contract comes into effect or as stated in another contract document |

| 1.3 | Other documents in the Contract |  |
| --- | --- | --- |

| 2.6 | Rate of liquidated damages | € | per day |
| --- | --- | --- | --- |

| 2.8 | Weather station |  |
| --- | --- | --- |
|  | Other weather event |  |

| 3.15 | Defects Certificate issued | Between 12 and 13 months after the date on which the Works are certified substantially complete. |
| --- | --- | --- |

| 4.1 | Interim payment | Monthly, 90% of the value of Works completed and materials delivered to the Site with title vested in the Employer to the Employer’s satisfaction |
| --- | --- | --- |
|  | Percentage of Price to be paid after Employer certifies the Works are substantially complete | 95% |

| 4.2 | Time for payment | 10 | working days after Employer receives invoice for certified sum |
| --- | --- | --- | --- |

| 10.3 | Minimum indemnity limit for public liability insurance. | € | for any one event. (Limit may be on an annual aggregate basis for products liability, collapse, vibration, subsidence, removal and weakening of supports and sudden and accidental pollution.) |
| --- | --- | --- | --- |
|  | Minimum indemnity limit for employer’s liability insurance | € | for any one event |

| 10.4 | Maximum levels of excess for |  |
| --- | --- | --- |
|  |  | insurance of the Works and goods and materials for the Works | € |
|  |  | public liability (property damage) | € |
|  |  | public liability (death, illness or injury) | no excess |
|  |  | employer’s liability | no excess |

| 12.3 | Percentage of the unpaid portion of the Price to be paid if Employer terminates, clause 12.2 does not apply, and Employer appoints another contractor within 12 months | 4% |
| --- | --- | --- |

| 14 | Project Supervisor | Contractor to be appointed as Project Supervisor for the Construction Stage. |
| --- | --- | --- |

| 15.2 | Body to appoint conciliator, if not agreed | The Royal Instute of the Architects of Ireland |
| --- | --- | --- |