- [Note to Employer: delete this text and replace with letterhead/print onto letter headed paper]

Delete this text and insert name and address of Contractor

Delete this text and Insert name of Contract

Delete this text and insert date of Letter Agreement

PUBLIC WORKS CONTRACTS PW-CF1 to PW-CF5 –SUPPLY CHAIN DELAY CO-OPERATION FRAMEWORK AGREEMENT

LETTER AGREEMENT

- Dear Click or tap here to enter text.

- I refer to our recent discussions.

- Recitals

[Delete and insert name of Employer] has entered into an un-amended form of a standard public works contract PW-CF1 to PW-CF5 that carries a publication date of  17-07-2023 in the flysheet and the footer of the contract with [delete and insert name of Contractor] dated [delete and insert date of Contract] and where applicable, those agreements supplemental to the contract that are stated in Appendix One, the ‘Contract’) to complete the Works (as defined in the Contract), which consist broadly of [delete and insert description].

The invasion of Ukraine by Russia, combined with a rise in demand for construction materials and other post pandemic effects of Covid-19 have given rise to the construction industry in Ireland encountering both significant inflation and also increased risk of delay in the supply of goods or materials to be used to in the Works.  This gives rise to cost increases and delay risk to the Works.

The Contract makes full and adequate provision for the recovery of inflation costs. However, the Contract does not provide an entitlement to the Contractor to an extension of time for delay in the supply of goods or materials (“Supply Chain Delay Issues”). As a result, to alleviate the effects of the Supply Chain Delay Issues on the Contractor, yet without altering the overall nature of the Contract, the Employer and the Contractor have worked together in a proactive and collaborative manner within the Employer’s existing budget constraints, to help ease the otherwise potentially significant financial burden on the Contractor arising from the Supply Chain Delay Issues.

The Employer’s Representative, with the consent of the Employer, invited the Contractor to an exploratory meeting for the purpose of reviewing the impact of the Supply Chain Delay Issues on the Contract and the Works.

Following such meeting, the Parties have agreed as set out in this letter agreement (the ‘Supplemental Letter’) to engage with one another on an on-going and without prejudice basis during the Applicable Period to determine the extent to which the Works, or elements of the Works, are impacted and to seek to agree a grant of an Ex Gratia Extension of Time (as later defined).

By our signature, and by your countersignature, of this Supplemental Letter (and the return to me of the signed counterpart), now it is hereby agreed as follows in consideration of the mutual agreements set out below (and for other good and valuable consideration the receipt and sufficiency of which is acknowledged by each of the Parties):

Definitions

In this Supplemental Letter (including the Recitals) and in the Supply Chain Delay Notice (later defined), unless the context otherwise requires (and unless otherwise defined in this Supplemental Letter), terms and expressions used herein shall have the same meaning as in the Contract.

In this Supplemental Letter:

- ‘Applicable Period’ means the period commencing on the date of this Letter Agreement and ending on the expiry of two weeks written notice of termination (given in accordance with Clause 4.14 of the Contract) by either party to the other party.

- ‘Ex Gratia Extension of Time’ means the period in respect of which the Employer ex gratia waives voluntarily the application of liquidated damages otherwise applicable under the Contract to the extent that the Substantial Completion of the Works or any Section has been, is being or will be delayed beyond the Date for Substantial Completion by a Supply Chain Delay.

“Supply Chain Delay” means a delay in the supply of goods or materials that are Works Items which:

is caused or contributed to by the war in Ukraine and/or continuing Covid-19 related supply chain disruption;

the Contractor has provided notice of such delay in accordance with Clause 9.3.1 of the Contract;

the Contractor could not reasonably have provided against by the Designated Date;

having arisen, the Contractor could not reasonably have avoided or overcome; and

is not substantially attributable to  (i) the failure of the Contractor to order such goods or material in sufficient time or (ii) any breach by the Contractor of the Contract.

Each of the Parties represent and warrant to the other Party that:

it has obtained all authorisations, consents, approvals, resolutions, licences, exemptions, filings, notarisations or registrations required to enable it to lawfully enter into and implement this Supplemental Letter and that all such authorisations are effective and in full force and effect at the date of this Supplemental Letter; and

it has the requisite power to enter into and perform and deliver its obligations and covenants contained within this Supplemental Letter.

The Contractor represents and warrants to the Employer as follows:

insofar as requested by the Employer (and/or by the party nominated by the Employer to act on its behalf for the purposes of arriving at the Ex Gratia Extension of Time) to do so, will during the Applicable Period:

promptly provide such information as the Employer’s Representative requests in support of the application for an Ex Gratia Extension of Time;

furnish a programme which complies with Clause 4.9 of the Contract; and

furnish progress reports in accordance with Clause 4.10;

- in either case, to the Employer or to the party nominated by the Employer;

the Surety providing the Performance Bond, where a Performance Bond is required by the Contract, and/or the guarantor providing a guarantee, where a guarantee is required by the Contract, has consented to this Supplemental Letter and the Contractor has furnished evidence in a form reasonably satisfactory to the Employer of such consent;

the Contractor remains compliant with its obligations in connection with the payment of taxes;

the Contractor remains compliant with its obligations under the Contract.

The Parties shall engage with each other in a co-operative and collaborative manner. During the Applicable Period, if the Parties agree for any period the amount of the Employer’s contribution to off-set any delay implications, the Employer’s Representative shall issue a notice (the ‘Supply Chain Delay Notice ’) to both the Employer and the Contractor in the form of the Model Form attached in Appendix Two hereto. The Supply Chain Delay Notice shall set out, subject to the terms and conditions of this Supplemental Letter, the extent of the Ex Gratia Extension of Time for the period identified in the Supply Chain Delay Notice.

The decisions of the Employer relating to an Ex Gratia Extension of Time, including the length and make up of it, are final and binding on the Parties. It is acknowledged by the Contractor that, in the event that the Contractor is in breach of any of its commitments made in this Supplemental Letter and/or if any of the warranties and/or representations given by the Contractor in this Supplemental Letter are incorrect or untrue, the Employer, without prejudice to any other rights and remedies, has the right to withdraw any Ex Gratia Extension of Time already agreed.

If Substantial Completion of the Works or any Section has been, is being or will be delayed beyond the Date for Substantial Completion by a Supply Chain Delay, the Contractor shall make all reasonable efforts to avoid and minimise the delay.

Where the Contractor has, prior to the date of this Supplemental Letter submitted, or where subsequent to the date of this Supplemental Letter, the Contractor submits, a claim in accordance with Clause 10.3 of the Contract that relates to a Supply Chain Delay (“Clause 10.3 Claim”), the Employer’s Representative shall pause the determination process  in relation to such Clause 10.3 Claim under the Contract, subject to the outcome of the process in this Supplemental Letter such that, from the date of execution by both the Employer and the Contractor of this Supplemental Letter, the determination of any such Clause 10.3 Claim by the Employer’s Representative under the Contract will be deferred until the expiry of the two week period in the Termination Notice.

Unless the Clause 10.3 Claim has been, subsequent to the date of this Supplemental Letter, withdrawn and waived by the Contractor in writing, then in the event that a Termination Notice has issued, such Clause 10.3 Claim shall be treated, for the purpose of compliance with notice requirements under Clause 10.3 of the Contract, as having been submitted on the next working day falling after the expiry of the Termination Notice.

The execution of this Supplemental Letter:

by the Employer, is without its admitting or otherwise accepting that it has any responsibility under or in connection with the Contract for granting any extension of time in respect of one or more Supply Chain Delays;

does not alter either Party’s rights, duties or obligations under the Contract; and

shall not be used as a precedent.

Either party may, by two weeks written notice of termination (given to the other party in accordance with Clause 4.14 of the Contract) terminate this Supplemental Letter (“Termination Notice”). Unless the Termination Notice is withdrawn prior to the expiry of the two-week notice period, this Supplemental Letter shall terminate on expiry of the said two weeks without prejudice to the accrued rights of the parties up to the date of termination.

If the Contractor makes any Claim under the Contract or otherwise against the Employer in connection with a Supply Chain Delay, and is successful in such claim, the extension of time due to the Contractor as a consequence of such a Supply Chain Delay claim shall be reduced by the amount of the aggregate of the Ex Gratia Extension of Times. In the event the aggregate of the Ex Gratia Extensions of Time exceeds the extension determined as due to the Contractor in connection with such a Supply Chain Delay claim, the Employer shall be entitled to withdraw the excess period of the Ex Gratia Extension of Time upon notice to the Contractor.

This Supplemental Letter may be executed in any number of counterparts, each of which when executed will constitute an original but all of which together shall constitute the same instrument.

The Contract, any agreements supplemental to the Contract listed in Appendix One, this Supplemental Letter and any Supply Chain Delay Notices as signed by both Parties shall together constitute the entire agreement between the Parties with respect to Supply Chain Delay. Each of the Parties acknowledge to the other Party that they have not been induced to enter into this Supplemental Letter by any statement or promise except to the extent expressly set out in this Supplemental Letter.

No provision in this Supplemental Letter shall be deemed waived, amended or modified by a Party, unless such waiver, amendment or modification is made in writing and signed by the Parties hereto.

Save to the extent that it is supplemented by this Supplemental Letter, the Parties agree that the Contract shall continue in full force and effect.

This Supplemental Letter shall be governed by and construed in accordance with the laws of Ireland and the Parties hereto submit to the exclusive jurisdiction of the Irish courts for the resolution of disputes hereunder.

Please sign where indicated below to acknowledge your acceptance of, and agreement to, the foregoing.

Yours sincerely

_____________________

for and on behalf of [delete and insert name of Employer].

[delete and insert name]

[delete and insert role]

By signing below, we acknowledge and agree to the terms of this Supplemental Letter.

_____________________

for and on behalf of  [note to Employer: insert name of Contractor]

NAME: Click or tap here to enter text.

TITLE:  Click or tap here to enter text.

APPENDIX ONE

The Employer and the Contractor have, at the date of this Letter Agreement, entered in to the following agreements that are supplemental to the Contract.

Note to Employer:  Enter date of supplemental agreement or delete pre-filled text in form field.

| Date of supplemental agreement entered into | Name | Description |
| --- | --- | --- |
| Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. |
| Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. |
| Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. |
| Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. |
| Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. |
| Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. |
| Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. |
| Click or tap here to enter text. | Click or tap here to enter text. | Click or tap here to enter text. |

APPENDIX TWO

SUPPLY CHAIN DELAY NOTICE

[On the headed notepaper of the Employer's Representative]

To each of:

the Employer: [Insert name and address of Employer]; and

the Contractor: [Insert name and address of Employer]

Project: [Insert project description]

Contract: [Insert date of contract]

Supplemental Letter: [Insert date of Supplemental Letter]

Date of this Supply Chain Delay Notice: [Insert date]

This is a SUPPLY CHAIN DELAY NOTICE issued in accordance with, and subject to, the Supplemental Letter in respect of the period between

[Insert date] and [Insert date at end of first period covered]

[OR (Note to ER: delete preceding or following date range as appropriate)]

[Insert date at start of subsequent period covered  (Note to ER: the start date of a subsequent period will be the day after the last date of the prior Supply Chain Delay Notice )] and [Insert date at end of subsequent period covered] (‘this Period’).

The period in respect of which liquidated damages would otherwise be applicable under the Contract in respect of delay in completion of the Works due to Supply Chain Delay in this Period is [Insert number of days (if none agreed, insert 'Nil')] and the Ex Gratia Extension of Time is [Insert number of days (if none agreed, insert 'Nil')] Site Working Days.

The Parties acknowledge that they have not been induced to signify their agreement to this Supply Chain Delay Notice by any statement or promise except to the extent expressly set out in this Supply Chain Delay Notice.

Signed:________________________________________

EMPLOYER’S REPRESENTATIVE

By signing below, you acknowledge and agree to the terms of this Supply Chain Delay Notice.

Employer

_____________________

for and on behalf of [Note to ER: insert name of Employer

NAME:

TITLE: Click or tap here to enter text.

DATE:  Click or tap here to enter text.

Contractor

_____________________

for and on behalf of [Note to ER: insert name of Contractor]

NAME: Click or tap here to enter text.

TITLE: Click or tap here to enter text.

DATE: Click or tap here to enter text.